Student’s Name: Chris Blair 	

Project’s Name: GMAC - Time Keeper Application

Project Start Date: 9/1/2026			Project End Date: 10/4/26

Git Repo: https://github.com/ChrisBlair041785/SDC480-Capstone-Project

Database Scheme:

Instructions

During the first week, you will add two to three project goals that you are to accomplish by the end of each week. Then each week, you will use this document to continue to describe, in 2-3 sentences, the requirements that you completed, list any barriers to accomplishing any of your goals, and describe any additional assistance you will need from your instructor or other resource.

Week One

Project goals to be completed in week 1:

  - Establish application framework and connect Database to application

  - Create home page

  - Create Add/Remove pages

  - Add logic and CRUD functionality for Add/Remove pages

Description of project goals completed during week 1:

I was able to successfully create a functional MVC architecture for the application as well as set up a database and connect them. From there I started to built a template page with the header and nav bar to use for my pages and then set up my core pages. From there I shifted my efforts to user registration, login and access control, writing the code and ensuring that it was communicating and functioning properly.

Barriers: I’m using a lot of the login and access control logic and scripts from the PHP 7 text book, while its helpful, I’m having to adjust also for my program and what I’m trying to do so, so it slows me down when I troubleshoot.

Requested assistance:

So far I’m pretty good, its going to be in probably the end of next week or the beginning of the following when I’m trying to set up the time punch functionality and also the report generation.

Week Two

Project goals to be completed in week 2:

- Create Login page

- Add logic and Functionality for Login page

- Create Clock in/out page

Description of project goals completed during week 2:

Barriers:

Requested assistance:

Week Three

Project goals to be completed in week 3:

- Add logic and Functionality for clock in/out page

- Create Reports page

- Add logic and Functionality for Reports page

Description of project goals completed during week 3:

Barriers:

Requested assistance:

Week 4

Project goals to be completed in week 4:

- Add and clean up visual’s appearance

- Debug and troubleshoot app

c.   Deploy app to hosting platform.

Description of project goals completed during week 4:

Barriers:

Requested assistance:

Project Summary (e.g., what went well, what would you have improve upon)